## Slide 1: ODS 3.x Vendor Presentation

## Slide 2: AGENDA
ODS 3.x
  Project Timeline
  Pilot Program: 2021-2022
    Purpose, Timeline, & Accomplishments
    Software Development Kit (SDK)
    Vendor Cohort, Guidance, & Communications
    End-to-End Testing
  Parallel Submission: 2022-2023
    Preparing for Parallel Submission
    Roles & Responsibilities
    TSDS Compatible Designation
    Training & Support
  Closeout
    Key Takeaways
    Frequently Asked Questions (FAQs)
    Next Webinar

## Slide 3: OFFICE OF INFORMATION TECHNOLOGY
Customer Relationship Management & Data Standards Department
Information Technology
A multi-year initiative to upgrade the Operational Data Store (ODS) and Texas Education Data Standards (TEDS) to a current version of Ed-FI.

## Slide 4: PHASED IMPLEMENTATION
July 2021 – August 2022
  Pilot program for TSDS vendors
  Consists of a series of mini-pilots
August 2022 – August 2023
  Parallel submission for participating LEAs
  LEAs validate API transactions against XML
August 2023 – August 2024
  TSDS 3.x ODS go-live for 2023-2024 school year
  XML submissions no longer accepted for TSDS
Pilot
Parallel
Go Live

## Slide 5: PILOT PROGRAM: PURPOSE & FOCUS
PURPOSE: Optional opportunity for vendors to develop and test their product solution through the integration, data out, and end-to-end testing phases in preparation for the 2022-2023 parallel submission year.
FOCUS: For the 2021-2022 Pilot Program, vendors will develop and test against the following TSDS data submission requirements:
PEIMS FALL
CLASS ROSTER FALL
CLASS ROSTER WINTER
CHILD FIND

## Slide 6: PILOT PROGRAM: TIMELINE
TEDS PUBLICATION
END-TO-END
JULY 2021 –
OCTOBER 2021
Pilot Vendor 1: PowerSchool
SDK & Hosted Sandboxes
OCTOBER 2021 -
NOVEMBER 2021
Pilot ODS 3.x Data Standards
Pilot Vendor 2: Ascender
NOVEMBER 2021 –
MARCH 2022
Pilot Vendor Cohort: 6 vendors
Level 1 Validations & UID Validation
MARCH 2022 – APRIL 2022
Updated ODS 3.x Data Standards
MAY 2022 –
AUGUST 2022
Partner LEA Testing (TBD)
User Interfaces & Validations
INTEGRATION
MAY 2021
Statewide Vendor Kickoff
DATA OUTPUT
TEDS PUBLICATION

## Slide 7: PILOT PROGRAM: ACCOMPLISHMENTS
Platform SIS Integration
MetaEd Definitions, Extensions, and Descriptor File
SaaS ODS Sandboxes Framework
Onboarded Initial Pilot Vendor
MetaEd Definitions, Extensions, and Descriptor File
Data Filtering
Data Out API
Vendor Cohort of 6 Pilot Vendors
INTEGRATION
DATA OUT

## Slide 8: SOFTWARE DEVELOPMENT KIT (SDK)
Version 1.0: July 28, 2021
  API and database images for the following domains:
    Student ID and Demographics, Enrollment, School Calendar, Staff, Education Organization, Discipline, Restraint Event, Student Academic Record, Teaching and Learning
Version 1.2.1: November 10, 2021
  TEA extensions released on October 1 & 15, 2021
  Repaired Boolean in Docker Compose File
Version 1.3.0: December 2, 2021
  Texas Education Data Standards (TEDS): December 2, 2021

## Slide 9: UPCOMING SDK VERSION
Version 1.4.0: Early April 2022
  Texas Education Data Standards (TEDS): March 2022
More information on this release will be provided in the vendor webinar on April 6, 2022.

## Slide 10: PARTICIPATING PILOT VENDORS
Aeries
February 2022
Skyward
February 2022
PowerSchool
August 2021
Frontline
February 2022
Tyler Technologies
February 2022
Ascender
November 2021
Vendor Cohort: The following vendors have committed to the pilot program. TEA continues to communicate and provide guidance to all source system vendor through frequent webinars.

## Slide 11: TECHNICAL RESOURCES & GUIDANCE
Texas Education Data Standards
  October 2021
    Initial ODS 3.x Business Document
  December 2021
    2021-2022 ODS 3.x Near-Final & 2022-2023 ODS 3.x Preliminary
  March 2022
    2021-2022 ODS 3.x Final & 2022-2023 ODS 3.x Final
Technical Guides
  December 2021
    SDK Installation Guide & TSDS Implementation Guide
Communications
  May 2021 – present
    Six statewide ODS 3.x vendor webinars
  December 2021 – present
    TSDS ODS 3.x vendor coordination and scheduled vendor pilot cohort meetings

## Slide 12: VENDOR COMMUNICATIONS
May 25, 2021
June 1, 2021
Ed-Fi Certification
August 30, 2021
September 29, 2021
February 7, 2022
Pilot Vendor Cohort
Project Kickoff
Architecture and Design
Texas Education Data Standards
December 8, 2021
Software Development Kit
April 6, 2022
Next Scheduled Webinar
WEBINARS: TEA has conducted the following statewide webinars for sources system vendors to attend and receive information and guidance on this project.

## Slide 13: MINI-PILOT: END-TO-END TESTING
OBJECTIVE
PARTICIPATION
Pilot Vendor Cohort: six pilot vendors
LEA PARTNERS
Testing focused on API transactions and promotions based upon effective dating
One or more LEAs for each vendor product being piloted
Limited testing of business rule validations based upon data available
A minimum time commitment for LEAs (approximately 2-4 weeks)
Verification of Production data being published to Landing Zone and promoted through TSDS
Validation of the user experience for the Data Hub application
Confirmation of business rules for PEIMS Fall, Class Roster, and Child Find

## Slide 14: PARALLEL SUBMISSION
2022-2023: Parallel Year
  LEAs will submit both XML and API data
  LEAs will validate against reports and validations
  Obtain TSDS compatible designation
2023-2024: Go-Live Year
  Only API transactions will be accepted for TSDS
  XML data loads will not be available
  Complete vendor readiness
For the 2022-2023 parallel submission year, TEA would expect
to have 250 LEAs participating to ensure system readiness.

## Slide 15: PREPARING FOR PARALLEL SUBMISSION
OBJECTIVE
PARTICIPATION
All vendors will be required to participate during the parallel submission year.
TRAINING & SUPPORT
Level 1 validation errors will need to be resolved by vendors in timely manner.
Source systems must be ready and updated prior to TSDS submission due dates.
  Ensure vendor readiness with parallel testing of comparing XML against API transactions.
  TEA will coordinate with vendors and ESCs to obtain LEA partnership commitments.
Participating LEAs may have multiple vendor products (SIS, HR/Finance, ECDS assessment).
Vendors are expected to provide training and support for their product solution(s).
LEAs will be responsible for providing key/secret information to vendors.
Vendors will publish necessary API transactions in time for all PEIMS and TSDS submissions.

## Slide 16: ROLES & RESPONSIBILITIES
VENDORS
Provide product solutions, training, and support to LEAs
Obtain Ed-Fi certification and TSDS Compatible Designation
LEAs
Compare API transactions against official XML submissions
Identify and report data discrepancies and system issues
ESCs
Train participating LEAs prior to and during parallel submission
Actively support participating LEAs through TIMS

## Slide 17: TSDS COMPATIBLE DESIGNATION
In addition to Ed-Fi certification, TEA will require all vendors to complete validation scenarios with LEA partner(s) during the 2022-2023 parallel submission year.
Each vendor is expected to partner with at least one LEA to submit data based upon the TEDS 3.x specifications, along with their current XML data submissions.
The participating LEA(s) will verify the ODS 3.x data against their official 2022-2023 TSDS submissions to ensure the vendor is TSDS compatible and ensure vendor readiness for the go-live year in 2023-2024.

## Slide 18: UPCOMING ESC CHAMPION TRAININGS
TSDS ODS 3.x Technical Training
  September 7, 2022 / September 13, 2022 / September 20, 2022
  Audience: currently certified Technical Champions
TSDS ODS 3.x Program Area Training
  September 8, 2022
  Audience: currently certified in any Program Area
New User Training
  October 3-14, 2022
  Audience: New ESC Champions

## Slide 19: SUPPORTING PARALLEL SUBMISSION
Parallel LEAs |  | TEA will coordinate with vendors to ensure at least one LEA for each ESC region.
Parallel Portal |  | There will be a dedicated TSDS ODS 3.x parallel portal for participating LEAs.
TEAL Access |  | TEA will use TEAL for the parallel portal and Data Hub application access.
TIMS Support |  | LEAs will submit any issues and data discrepancies through the TIMS system.
Technical Support: ESCs will be expected to support any LEA(s) participating in the 2022-2023 parallel submission.

## Slide 20: KEY TAKEAWAYS
LEA PARTNERSHIPS
  Each vendor will partner with at least one LEA for parallel submission.
  TEA will coordinate with vendors and ESCs to ensure all 20 regions have LEA representation for training and support efforts.
  TEA will be contacting vendors in the coming months for tentative LEA partnerships and provide any assistance for commitments.
SDK version 1.4.0 will be released in early April 2022 based upon the data standards published in March 2022.
The mini-pilot for End-to-End testing will occur from May – August 2022 for the pilot program.
LEAs in the 2022-2023 parallel submission will compare XML against ODS 3.x prior to submission deadlines
LEAs will confirm product readiness for vendors to obtain the required TSDS Compatible Designation.

## Slide 21: FREQUENTLY ASKED QUESTIONS
Do all vendors need to participate in the 2022-2023 parallel submission year?
  Yes. All source system vendors will need to participate in the 2022-2023 parallel submission year with at least one LEA partner in order to obtain the TSDS compatible designation.
  Participating LEAs will be expected to compare their XML data submission data against the ODS 3.x data prior to TSDS submission deadlines.
  Refer to TWEDS for the 2022-2023 TSDS submission deadlines or through the link here.

## Slide 22: FREQUENTLY ASKED QUESTIONS
How will LEAs interested in participating in the parallel submission year be accepted?
  TEA is encouraging LEAs interested in participating in the ODS 3.x parallel submission to contact their source system vendor(s) directly. TEA expects vendors to allow all interested LEAs to test their ODS 3.x product solutions for the parallel submission year to ensure a comprehensive range of LEA enrollment size and regional location.
  TEA will be contacting vendors in the coming months to coordinate LEA partnerships and assist with communications, training, and guidance.

## Slide 23: FREQUENTLY ASKED QUESTIONS
What should a vendor do if they cannot get an LEA partnership commitment for the 2022-2023 parallel submission year?
  Vendors who are unable to obtain an LEA partnership commitment should contact TSDSDeployment@tea.texas.gov for assistance and guidance.

## Slide 24: FREQUENTLY ASKED QUESTIONS
Will ECDS assessment vendors need to publish their results to each LEA’s ODS (Landing Zone)?
  Yes. ECDS assessment vendors will be required to publish all necessary data to the LEA’s ODS through API transactions.
  Additionally, ECDS assessment vendors will be required to obtain the necessary Ed-Fi certification and TSDS Compatible Designation.

## Slide 25: FREQUENTLY ASKED QUESTIONS
What is the Domain dependency order within the Ed-Fi ODS?
  Ed-Fi resources must be loaded into the ODS according to a set dependency order. This dependency order is enforced through the entity relationships in the ODS database or by authorization.
  A high-level dependency graph can be found here to help minimize authorization and validation errors in API responses.

## Slide 26: FREQUENTLY ASKED QUESTIONS
Is there any expectation of updating the Ed-Fi data standard prior to the 2023-2024 Go-Live year?
  While Ed-Fi may release a new version, TEA will be remaining on the Ed-Fi data standard v3.2.0-c for the 2021-2022 pilot program, 2022-2023 parallel submission, and 2023-2024 go-live year.

## Slide 27: NEXT VENDOR WEBINAR
The next TSDS ODS 3.x Vendor Webinar is tentatively scheduled for April 6, 2022.

## Slide 28: Questions