## Slide 1: Closed Submissions
CLOSED SUBMISSIONS
2024-2025

## Slide 2: SESSION AGENDA
CLOSED SUBMISSIONS
Statistics & Accomplishments
LESSONS LEARNED
Guidance and Recommendations
2025-2026 TSDS UPDATES
Non-TEDS Changes / Known Issues

## Slide 3: Closed Submissions 1

## Slide 4: TSDS Upgrade Project
Submission | Original TEA Due Date | Actual Completion Date
Charter School Waitlist | October 25, 2024 | October 29, 2024
PEIMS Fall | January 16, 2025 | February 14, 2025
PEIMS Mid-Year | January 30, 2025 | March 4, 2025
ECDS KG | January 30, 2025 | February 27, 2025
SPPI-14 | February 20, 2025 | March 3, 2025
Class Roster Winter | March 27, 2025 | TBD

## Slide 5: TIMS: A Four-Letter Word for HELP
59 Tier 2* Tickets
54 Tier 3 Tickets
New DMC Export for StudentApplicaton Entity
Inactive campuses restricted, Report change in 2025-2026
448 Tier 2 Tickets
267 Tier 3 Tickets
New DMC Export for StudentAssessment Entity
Significant changes to
report ECD0-000-004
TBD Tier 2 Tickets
TBD Tier 3 Tickets
New DMC Export for StudentSectionAssociation Entity
81 Tier 2 Tickets
63 Tier 3 Tickets
New DMC Exports for PriorYearLeaver & PriorYearLeaverParent Entities
Rule for parent email, Address length update
CSW
ECDS KG**
Class Roster
SPPI - 14
*Tier 2 counts include both tickets resolved at Tier 2 and those escalated to Tier 3
**This count also includes some ECDS PK tickets

## Slide 6: TIMS: A Four-Letter Word for HELP
TIMS Tickets received between 8/1/2024 to 3/5/2025*
4,110 Tier 2 Tickets
3,205 Tier 3 Tickets
New DMC Exports for
StudentLanguageInstructionProgramAssociation &
StudentSpecialEducationProgramAssociation Entities
Inactive campuses restricted
Report change in 2025-2026
PEIMS FALL & MID-YEAR
*TIMS does not differentiate between PEIMS submissions. This number will include a small portion of PEIMS Summer and PEIMS Extended Year

## Slide 7: Vendor Compatible Designation
Charter School Waitlist – 7 out of 7
PEIMS Fall (Pending Final Approval)
SIS – 8 out of 10
ERP – 2 out of 9
TEA is continuing to work with the Vendor Compatible Designation Council (VCDC) on the remaining data submissions. Please coordinate with your participating LEAs to support the data submission verifications needed for your TSDS Compatible Designation.

## Slide 8: IODS Deletes by TEA
Chart: Total delete requests
| Actuals | Budget | Course | ECDS | Not Categorized | School | Staff | Student
Total | 142 | 59 | 16 | 11 | 354 | 7 | 726 | 201
*Not Categorized includes all other categories not listed or unknown from the ticket description.

## Slide 9: IODS Deletes by TEA2
The source system vendor is responsible for the service and support of providing data deletions via the API.
When a delete is needed:
  Data change at the source triggers a new record instead of an update
  Invalid data is sent
  Entire JSON needs to be removed from the entity
  Orphaned records
Software execution of deletes could be automatic or manual.
POST
Creating a new record
DELETE
PUT
Update the data including Primary Key
When needed
GET
Read the data
Updating an existing record (non-key)

## Slide 10: PEIMS Fall Data Quality Concerns
Data Quality Concerns | Number of LEAs Reporting
Missing Staff | 97
Inaccurate or Missing Responsibilities | 39
Inaccurate or Missing NumberOfStudentsInClass | 36
Inaccurate or Missing Payroll | 15
Inaccurate or Missing Budget | 15
Inaccurate or Missing Leavers | 41
Missing Student | 10
Inaccurate or Missing Student Basic, Program or Enrollment | 117
Reported by 248 LEAs as of March 15, 2025
Vendors should coordinate with their LEAs to resolve any issues reported on the PEIMS Fall Submission to ensure their ability to send corrected data, if necessary.

## Slide 11: Lessons Learned

## Slide 12: Lessons Learned: Before Sending Data
Claim Sets
Is there a claim set that meets my needs for creating, updating and deleting?
Descriptor Mapping
Where is descriptor mapping handled in my data source product?
Does the user need to use Staff Profiles with their claim sets?
Does the user need a modified claim set for one or more of their business practices?
Will the end user need to complete any descriptor mappings in the TSDS Data Management Center (DMC)?
Resources
What resources are available to product clients and are they easily accessible?
Is there a configuration or training guide available?
How are known issues, product release notes, and resolution timelines communicated back to the user?
Does my product utilize the Ed-Fi or local namespace in API transactions?
CONFIGURING
QUESTIONS
Notes: Claim Sets Matter – Does TEA have an available claim set that meets my product needs for creating, updating and deleting? Does the LEA need to use Staff Profiles with their claim sets? Does the LEA need a modified claim set for one or more of their business practices?
Descriptor Mapping – Where is descriptor mapping handled in my data source product? Does the end user need to configure TSDS Descriptor Mapping? Ed-Fi Descriptor Mapping? Will the end user need to complete any Descriptor Mapping in the TSDS Data Management Center (DMC)?
Resources – What resources are available to product clients? Are the resources easily accessible? Is there a configuration guide? Do I provide guidance for Level 1 error triage? Do I communicate Known Issues and resolution timelines clearly and frequently?

## Slide 13: Lessons Learned: Sending Data
Frequency
Are all entities published or synced on the same time schedule?
Load Order
Are entities published in dependency order or is that left to the user?
Level 1 Errors
How are Level 1 (API) errors reported for vendor support?
Does the user control when data is published or the product?
Is on-demand publishing available and/or a need of my users?
Are users completing an entity sync before starting another entity?
How can my product minimize or avoid dependency errors?
Are users taking the time to resolve Level 1 errors before progressing to the next step?
What resources and training is provided to assist my users?
PUBLISHING
QUESTIONS
Notes: Frequency of publishing/syncing data. Are all entities published or synced on the same time schedule? Who decides? Does your product offer flexibility?
Load Order is critical to minimizing Level 1 errors. Are LEAs completing an entity publish before starting another entity? Will this minimize dependency errors
Level 1 Resolution – necessary, what is your guidance? Is it easily accessible? Are your end users taking the time to resolve these before progressing to the next step?

## Slide 14: Lessons Learned: Managing Data
BEGIN & END DATES
Are dates static or dynamic?
PUT VS POST
What type of data needs to be updated?
DATA DELETES
When is a delete necessary and what change triggers a delete?
Does TSDS Snapshot impact date reporting?
Does TSDS Promotion Logic use the begin and/or end date element?
Is it a primary key value that needs updating or a non-key value?
Does a new record need to be created or does an existing record need to be updated?
How is my product going to handle data deletes?
Is it different when there are dependencies? Are delete dependencies the opposite of load dependencies?
MANAGING
QUESTIONS
Notes: Begin/End Dates Matter – Are dates static or dynamic? This may vary across entities, common types or elements. How is the date used in Ed-Fi? How is the date used in TSDS Promotion Logic?
PUT vs POST – I’d like a little help here, but I want to speak to these two definitions
Data Deletes – When is a delete necessary? What type data change triggers a delete? How is your product going to handle data deletes? Is it different when there are dependencies? Are delete dependencies the opposite of load dependencies?

## Slide 15: Lessons Learned: Communicate
VENDOR SUPPORT
How are known issues being reported back or made available?
ESC SUPPORT
Is this a TSDS training or vendor product training issue?
TEA SUPPORT
Can the vendor support access the TSDS Known Issues resource?
How can the ESC support team assist with communication and support?
When are resolution timelines or status updates being provided?
What are my methods of communicating support guidance and information?
What additional information is needed to expedite troubleshooting?
How are TEA release notes being shared amongst the vendor support team?
Does the vendor support team utilize the TSDS Vendor Support Portal?
SUPPORTING
QUESTIONS
Notes: Vendor Known Issues – Are we communicating clearly and frequently the product Known Issues? Are we providing resolution timelines or status updates?
TSDS Known Issues – Do I know where to find TSDS Known Issues? Am I checking those frequently or receiving update notifications? Are my clients aware of these resources and checking them during triage?

## Slide 16: 2025-2026 TSDS Updates

## Slide 17: IODS & DMC1
Preloaded School Entity records
  TEA is evaluating the timing of publishing all campus records, including the administrative campuses, in each LEA’s IODS.
  Updates to campus records in AskTED that were made after the initial data was published were not reflected in the data in the IODS.
  Issues caused in TSDS PEIMS reporting when a campus was added or inactivated after the initial publishing.
Unaffiliated Student/Staff Reports
  TEA is working on an enhancement to provide verification checkboxes similar to Level 1.5 Filters.

## Slide 18: Core Collections
Updated business rule logic:
  30305-0011
    “EndDate must be greater than or equal to BeginDate” on StaffSectionAssociation entity
Deleted business rule
  40110-0184
    Rule required StudentSectionAssociation EndDate data
  New business rule will be added in 2025-2026 to check for missing parent email address information.​
  ​Address promotion errors that occurred due to a difference between the allowable length of a data element in the IODS vs the max length that can be promoted to the SPPI-14 data mart.
ECDS
SPPI-14

## Slide 19: PEIMS Fall
Promotion Logic Change
  Title1PartAParticipant will not promote from PriorYearLeaver entity when null.
  Restrict PriorYearLeaver data from promoting to Student Basic and Student Enrollment (School Association) subcategories.
Business Rule Validations
  Update: rule logic will only include campuses serving grades 09 to 12.
    40203-0032
    40203-0033
  Update: rule logic to exclude AsOfStatusLastFridayOctober (E3007) equal to 'A’
    40110-0099
  Under review a new rule to notify when more than one record is promoted for
    Student > Student Enrollment (School Association)
    Student > Title I, Part A Program

## Slide 20: PEIMS Fall 3
Under Review
  The following data elements are currently under review. Any changes resulting from this review will be shared prior to the 2025-2026 school year:
    Payroll Begin and End Dates
    StudentSPEDProgramAssoc End Date
    Section Sets Begin and End Dates
    NumberOfStudentsInClass for 033, 087 Assistant and Support teachers
    PKProgram and PKFundingSource with grade level restrictions
    SPEDProgramServiceSet reported for all SPED students
    YearsExperienceInDistrict and TotalYearsProfExperience in relation to non-professionals

## Slide 21: PEIMS Mid-Year3
Under Review:
  Shared Services Arrangements
    In the 2024-2025 school year, SSAOrgAssociationExt was one entity used for reporting data in both the PEIMS Fall and PEIMS Mid-Year Submissions.
      The system was not able to distinguish which data was for which PEIMS Submission.
  Any changes resulting from this review will be shared prior to the 2025-2026 school year.

## Slide 22: NEXT STEPS
Continued support of LEAs submitting for the Working Collection
Identify and resolve pending issues for Closed submissions.
Communicate and provide any vendor product known issues to users.
Circle back and resolve any outstanding development or product issues.

## Slide 23: QUESTIONS
QUESTIONS?